Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 February 2026 |
| --- | --- |
| Team ID | TSK841298 |
| Project Name | HematoVision - Advanced Blood Cell Classification Using Transfer Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preprocessing | USN-1 | As a researcher, I can collect and load blood cell image datasets (BCCD Dataset) from public repositories for model training. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a researcher, I can preprocess images by resizing, normalizing, and applying augmentation to prepare data for transfer learning. | 1 | High |  |
| Sprint-2 |  | USN-3 | As a developer, I can fine-tune a pre-trained VGG16/ResNet50 model on the blood cell dataset to classify WBC, RBC, and platelets. | 2 | Low |  |
| Sprint-1 |  | USN-4 | As a developer, I can evaluate model performance using accuracy, precision, recall, and F1-score metrics on the test dataset. | 2 | Medium |  |
| Sprint-1 | Model Deployment & Visualization | USN-5 | As a user, I can upload a blood cell image and receive an instant classification result (WBC/RBC/Platelet) with confidence score. | 1 | High |  |
|  | Results Dashboard & Reporting |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 27 Feb 2026 | 05 Mar 2026 | 20 | 05 Mar 2026 |
| Sprint-2 | 20 | 6 Days | 09 Mar 2026 | 14 Mar 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 17 Mar 2026 | 22 Mar 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 24 Mar 2026 | 29 Mar 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts